# MOULEETA V.2: Production Launch Roadmap

# 1. Aim & Vision

The primary aim is to launch MOULEETA V.2 as a fully functional, premium, production-ready e-commerce platform. The goal is to provide a flawless, luxury user experience where every interaction—from browsing to checkout to post-purchase tracking—feels secure, instantaneous, and bespoke. We are transitioning from a development/sandbox state into a hardened production state.

# 2. Core Expectations

• Security & Payments: All transactions must be processed via live keys (Razorpay). No test keys should remain in the production environment.
• Data Integrity: Returns, tracking, and order data must sync perfectly with Shopify and Shiprocket. Mock data and simulated tracking are strictly prohibited in the live environment.
• User Privacy: Authentication (OTPs, NextAuth) must be completely secure. Sandbox mode must remain disabled in production so sensitive information is never exposed.
• UI/UX Impeccability: Only production-ready components (ProductCard, ProductDetail) will be served to the end user. The interface must remain performant, responsive, and visually luxurious.

# 3. Plan of Action (POA)

Phase 1: Production Hardening (Immediate)

• Insert actual Live Razorpay Keys into the production environment.
• Verify the newly integrated Shopify GraphQL Admin API for the returns flow.
• Ensure the Shiprocket API token is valid and live tracking data flows correctly.
• Confirm the Shopify install callback URI functions correctly on the live domain (mouleeta.shop).

Phase 2: End-to-End (E2E) Live Testing (Next 3-5 Days)

• Conduct "Penny Testing" to verify Razorpay checkout captures and records payments in Shopify.
• Submit a live return request to verify it appears in the Shopify Admin panel.
• Place a test order and monitor Shiprocket tracking status updates through the frontend UI.
• Perform QA on all core pages (Shop, Collections, Products) to ensure no sandbox UI remains.

Phase 3: Soft Launch & Analytics (Next 1-2 Weeks)

• Roll out the platform to a restricted audience (friends, family, VIPs).
• Monitor server logs (Vercel) for unexpected 500 errors or failed API integrations.
• Audit Core Web Vitals (LCP, INP) to ensure the site loads quickly on mobile networks.

Phase 4: Full Public Launch

• Execute the full public launch marketing campaign.
• Maintain 24/7 monitoring for the first 48 hours to resolve any edge-case bugs.